Kitsap Transit Reports
Risks and Mitigations

Paul McMullin, Zachary Richardson, Tony Bhangal
January 14, 2019

Version 1.0

Risk #	Risk Description	Mitigation(s)	Notes
1	Kitsap Transit changes the format of their files.	Software will display an error message with the expected file format.
2	Route information is out of date.	Allow user to manipulate data directly through interface.
3	The user tries to create a report without inputting any data.	Software will display an error message requesting data to be entered.
4	The user accidentally updates, inserts, or removes data from the programs database	The software will allow the user to undo recent actions.	Since we do not have experience with an undo feature, we need to do more research on how to implement this feature.

Risk #1:
If Kitsap Transit changes the format of their files, our software will be unable to read in the data from those files and will print a message to alert the user what the required file format is.

Risk #2:
If any route is changed, then the data our software holds will become out of date. To fix this issue we will allow the user to manipulate data directly through the interface, so that the data our software holds is up to date.

Risk #3:
Our software will be unable to generate a report without any inputted data, so if a user tries to generate a report with inputting data our software will display an error message requesting data to be entered.

Risk #4:
Users often make mistakes. In order to provide an efficient and user-friendly experience for Kitsap transit, our software should allow users to undo recent actions taken within the user’s current session. Actions that could be undone would include importation of files and any modification to the programs internal database. This saves the user time, which is the primary motivation behind this project.