Kitsap Transit Reports
Preliminary Design

Paul McMullin, Zachary Richardson, Tony Bhangal
January 11, 2019

Version 1.0

Table of Contents

1.	Project Impetus ……………………………………………………………………3

2.	Goals ………………………………………………………………………………3

3.	Design ……………………………………………………………………………..4

4.	Task Breakdown …………………………………………………………………..4

5.	Validation Criteria ……………………………………………..………………….5

Project Impetus

In order for Kitsap Transit to track the success of their programs, they collect data regarding transit usage. Every month, Kitsap Transit needs a simple way to view summaries and create reports from the data that they have gathered. Kitsap Transit Reports will allow Kitsap Transit to import their collected data into our software and create the reports they need in a clear and efficient manner.

GOAL #	Project Goal	Deliverable(s)	Description
1	Utilize Transit Data	The user interface for importing files / The ability to import and remove files into the program	The importing files feature should have a functional and simple GUI. / A user should be able to add or remove files to be used in the current report.
2	Report Creation	An interface to select report options / Compile a report using report options	Report options should be readable and be easily configurable by the GUI. / The program should output a report file based on the options selected.
3	Update Route Information	An interface that loads current route information / Option to switch between developer and report modes / Ability for developers to modify route information	The program should be able to display the current route’s information such as stops and schedule. / Not all users should be able to access the back-end database, so we leave the option to developers. / Developers should be able to access and modify the database.
4	Data Visualization	An interface to select visualization options / A user interface for displaying visualizations / Display a visualization using the users selected visualization options	The program should have selectable options for visualizations through the GUI. / The program should be able to display the visualizations and possibly offer interactivity. / The visualizations should be created according to the options selected by the user.

Utilize Transit Data from Kitsap Transit:
In order to create reports, the user must import the data that our software can use to create reports and data visualizations. The user will be able to select files from a file browser and import the data within those files for use in our software.

Report Creation:
Using the imported data, the user will be able to select reporting options and create reports, in an Excel file format, which match the specifications set by the user. The user will be able to select what the route data they want to compile into a report, the date range for the report, and specify what data points the report will display.

Update Route Information:
The compilation of imported data and creation of reports requires our software to know up-to-date information on the current bus routes (e.g., the route ID’s for each route, the region associated with each route, what stops are contained in each route). The user will be able to update route/stop information included in our system.

Data Visualization:
The user will be able to view visualizations of the data that they import. Visualizations include charts such as the activity for a route over a period of time or comparisons of different route usages. This feature is not required by the customer, but would be helpful to include.

Design
In order to provide this service for Kitsap transit, we have elected to use a windows program which reads in excel files and places that data into a local SQLite database. From that, we will compile reports from the given information in a similar format as Kitsap Transit already uses.

Goal #1 for our project details that we will utilize transit data. We will do this by having an option for users to open an excel file into our program which will then read that data into a local database to be used in reports later on.

Goal #2 for our project, report creation, is probably our most important. Our project’s end goal is to automate report creation for Kitsap Transit. We were given a mock report to show how we should design the report and what should be included in the report. We should be able to use just the information given in the excel files, which will be stored in our database, to compile the reports.

Goal #3 for or project gives the user the option to update route information. We found that if any major change occurs, such as a route alteration, we would need to have our database reflect that. This is why we will allow users to modify the database to change route information.

Goal #4 would be useful, although we were told it will be a last addition if anything. Our current design could include or exclude this feature but we would hope to include visualizations of the data in our reports.

Task Breakdown
Deliverable	Task Owner	Task List	Current Status

Sprint 1	Zach	Popup window to select excel file	On-track
		Read from excel file	On-track
	Paul	Design database schema	On-track
		Setup database with tables in our software	On-track
		Test insertion and extraction of data from the database	On-track
		Method to determine the type of data that an imported file holds (weekday or saturday data, ORCA or non-fare card data, etc.)	Blocked
		Contact Kitsap Transit regarding questions/updates	On-track
	Tony	GUI to open files	On-track
		Create report options	On-track
Sprint 2	Zach	Display excel files in GUI	On-track
		Method(s) to parse information from excel files	On-track
		Display report in GUI	On-track
	Paul	Method to write information to database	On-track
		Create method to parse database for report info	On-track
	Tony	GUI for report options	On-track
		GUI to save report	On-track
Sprint 3	Zach	Write to excel file for report	On-track
		Method to save report	On-track
	Paul	Method to modify database	On-track
	Tony	Methods for report options	On-track
		GUI to modify database	On-track
Sprint 4	Zach	TBD / Catch-up	Blocked
	Paul	TBD / Catch-up	Blocked
	Tony	TBD / Catch-up	Blocked

Validation Criteria
Validation #	Validation Description	Deliverable(s)	Comments

1	The user can import files into the software and the software will properly parse through each file’s data. The program will allow the user to view the data that they imported into the software. Data imported into the program will match the data present in the original data files.	Graphical user interface that allows files to be imported. / Imported data is visually represented. / Data that is visually represented matches data that was inputted.
2	The user can select report specifications and create a report using data from imported files and route information stored within the program’s internal database. Reports created with our software will match reports created manually by Kitsap Transit.	The software will provide the user with options for creating reports. / The reports created by the software will match reports made manually by Kitsap Transit in terms of the data that is represented.
3	The user can modify the program’s internal database concerning route information. Modifications will be properly used in report creation and visualization.	The software will provide an option to modify the internal database. / All reports created after an internal modification will represent that modification.
4	The user can select data visualization options and view a data visualization which satisfies said option specifications. Visualizations will match visualizations which can be created manually in Microsoft Excel.	The software will provide data visualization options. / Data visualizations that are offered by Microsoft Excel will be offered by our software.

Validation #1:
The user of our software will be able to import files into the software. Then the software will parse through that data such that none of the data is lost or corrupted before it is used to produce reports and data visualizations.

Validation #2:
The software will provide the user with the ability to select customizable reporting options which the user wants to use for their specific report. The software will then create a report that matches reports made manually by Kitsap Transit. The reports will be equivalent in terms of the data that they represent but the reports made by our software will be much easier to view and require much less time to create.

Validation #3:
The user of our software will be able to modify the software’s internal database. This internal database will store information regarding route information. Then after the internal database is modified, all future reports will reflect those changes.

Validation #4:
The software will allow the user to select between a number of different visual representation options for displaying the data that is imported. In order to ensure that a sufficient number of data visualizations are offered, our software will provide visualizations that match visualizations offered by Microsoft Excel.